## Slide 1: Case Review - Updated interface of TUKKA
Presented by,
Gautham Srinivas Ravi Nagarajan

## Slide 2: Problem Statement
Updated application interface of TUKKA fails,
To provide detailed data sets in time
Fails to meet Security Integrity
Decline in sales win rate by 12%

## Slide 3: Measure Possible Solutions
Perform Gap Analysis
  To understand the Existing & Current Interface
    Engineer – TUKKA
    Company - Improvised UI
    BA’s, Stakeholders, Technical team
  Substantial Increase in Man hours to satisfy security concerns
Update UX/UI
  Streamline data – Customer Feedback
  BA’s, End-Users, Technical team
Training End-Users

## Slide 4: Analyze – Feasible solution
Solutions | Constraints
Identify the missing features that causes down-time | Budget
Prioritize the critical requirements & devise the process flow | Identify only the gap in new interface & Man hours
Gap Analysis
Solutions | Constraints
Remove fields/areas – optional/Redundant fields, Clicks, Pages | Budget
Improvise UX/UI – End-User feedback | Process flow is Repetitive
Update UI/UX
Feasible Solution:
Updating UI/UX – Budget & Man Hours
Incase of Budget censure, Training can be provided to sales team and project success rate can be ensured by periodic assessment as a risk mitigation plan.

## Slide 5: Implement & Control
Update UX/UI:
  Find the areas for improvement in the new UI based on End-User feedback
  Possible Areas: In terms of number of sections, clicks and optional/redundant fields
  Implement the changes provided by the customer during the feedback
  Test and Validate the changes for any delays or technical ambiguity
  Deploy the new interface for security approval.